**MINUTES OF THE MEETING**

| **Meeting/Project Name:** | Future Generali Insurance - Infinity app | | |
| --- | --- | --- | --- |
| **Date of Meeting:** (MM/DD/YYYY) | 10-11-2023 | **Time:** | 2:30PM - 05.00 PM |
| **Minutes Prepared By:** | Sarang Lad | **Location:** | Virtual Meeting - Microsoft Teams |

|  |
| --- |
| 1. Meeting Objective |
| Detail Nvest API Understanding |

|  |  |  |  |
| --- | --- | --- | --- |
| 2. Attendance at Meeting | | | |
| **Name** | **Department/Division** | **E-mail** | **Phone** |
| Aamir Mansuri | Project Front-end Lead Developer | aamir@digitalsalt.in | 7700068849 |
| Snehal Mahabare | React Development Lead | snehal@digitalsalt.in | 8879125335 |
| Sarang lad | Project Back-end Lead Developer | sarang@digitalsalt.in | 8766768810 |

|  |  |  |
| --- | --- | --- |
| 3. Agenda and Notes, Decisions, Issues | | |
| **Topic** | **Owner** | **Time** |
| Detail explanation of Nvest APIs and its uses -   1. Get Product List 2. Download PDF BI 3. Byte to PDF 4. Get Values 5. Get Solution Quotation 6. Get Product Code API | Amit, Abhishek, Namdev, Hemangee |  |
| Detail Explanation of Following APIs -   1. Client Search 2. Download Suitability Details 3. Download PDF BI 4. Send BI SMS-Whats App 5. CKYC Search (Ongoing) 6. CKYC Download (Ongoing) 7. Azure Blob Generate Token (information) 8. Azure Blob Document Push (information) 9. Download SIS 10. Get Product for Need | Amit, Abhishek, Namdev, Hemangee |  |

|  |  |  |
| --- | --- | --- |
| 4. Action Items | | |
| **Action** | **Owner** | **Due Date** |
| Require recording of today discussion | Amit, Abhishek, Namdev | 10-11-2023 |
| Require CKYC API credits to run the API | Amit, Abhishek, Namdev | 10-11-2023 |
| List of the system generate PDF triggers and files | Amit, Abhishek, Namdev | 10-11-2023 |
| Master of “Exact nature of duties” and other masters | Amit, Abhishek, namdev | 10-11-2023 |
| Logic of Waver rider | Amit, Abhishek, namdev | 10-11-2023 |
| Need a working Azure Blob API | Amit, Abhishek, namdev | 10-11-2023 |
| Need a working customer search API | Amit, Abhishek, namdev | 10-11-2023 |